SkillBridge — Daily Work Update

Date: 15 October 2026

Course chunks and curriculum

• Safety Briefing was publishing 295 garbage lessons (titles such as UT5FAMX%, #E.R$#E*, Ecz v2b0).

• Root cause 1: legacy .ppt OLE scraping treated binary/font noise as hundreds of fake slides.

• Root cause 2: the first OCR line was used as the lesson title, including unreadable fragments.

• Root cause 3: image-heavy decks skipped the local LLM. When JSON failed, fallback copied every garbage title as a lesson.

• Fix: PowerPoint-rendered PNGs are now the real slide count. Unreadable OCR/binary strings cannot become titles.

• Curriculum and semantic chunks always go through the Veda LLM gateway (/chat). Related slides are grouped into 6–18 readable lessons (max 24).

• If the LLM call fails, fallback is “Safety Briefing — Part 1…” instead of 295 symbol strings.

Related work this week

• Register form placeholders (full name / email) and country required after selecting India.

• Removed “Admin Console” label from the admin layout.

• Course player: hide lecture text under the slide; show the real PPT visual instead of speaker icons.

• Play now opens fullscreen and collapses Ask ARIA.

Next steps

• Restart the backend so the chunking changes are loaded.

• Re-upload / re-publish Safety Briefing. The existing 295-lesson course stays in the database until it is replaced.

• Confirm the curriculum shows a small set of readable module/lesson titles, not OCR noise.